## Slide 1: Machi Koro Sprint 3- Review
Team Bisasam

## Slide 2: Team Bisasam
Danylo Lavrov => doniliks
Fabian Barrasch => FabianSolutions
Ivona Goranova => Ivona-Goranova
Lea Kandut => SoupCube
Lea Kutschera => LeaKutschera
Lev Starman => eles17
Moritz Gutschi => Moritz2k1
Valentina Schiavon => valentinaschiavon99

## Slide 3: Sprint 1 Goal - RECAP
Project setup (Ci-Piplines, Sonar, Quality Gates, Websockets, Docker, Database, UML, User Stories, UI Sketches...)
Basic game loop
  Game Initialization (minimal)
  Dice Roll
  Coin Gain
  Buy Card
  Turn Handling

## Slide 4: Initial Sprint 2 Goal – RECAP
● First-level prototype. DONE
  ○ Alternatively: Basic game loop is functional. DONE
● Network communication between at least 2 players. DONE
● Game state recovery upon disconnection/reconnection. DONE
● Game state recovery upon failure/restart of the backend container. DONE
● Health endpoint implemented DONE
● Backend is automatically built as a container and deployed on the university server DONE
● Documentation DONE
  ○ Focus: Network protocol DONE

## Slide 5: Sprint 3 Goal
Game fully playable
● API security
  ○ Endpoints must ensure that the player is authorised to call them (e.g. Player 1 must not make calls on behalf of Player 2, …)
● Documentation
  ○ Release management
  ○ Deployment.
● Cheat function integrated and included in the tutorial
● Set resource limits and update the Docker Compose file accordingly
● Error handling implemented correctly

## Slide 6: Sprint 3 Goal
Game fully playable - YES
● API security - DONE
  ○ Endpoints must ensure that the player is authorised to call them (e.g. Player 1 must not make calls on behalf of Player 2, …) DONE
● Documentation
  ○ Release management DONE
  ○ Deployment. DONE
● Cheat function integrated and included in the tutorial DONE
● Set resource limits and update the Docker Compose file accordingly DONE
● Error handling implemented correctly DONE

## Slide 7: What was achieved in Sprint 2
Core game loop:
  Turn handling
  Dice roll
  Basic coin calculation
  Card purchase (simplified rules)
Backend:
  Game state management
  Turn validation
  State updates
WebSocket:
  Backend real-time synchronization and broadcasts implemented
  Client integration partially implemented
  Remaining: full state updates from broadcasts, turn-flow actions, and two-player sync verification
Client:
  Display game state (dice, coins, cards, active player)
  Allow user interaction for core actions
UI:
  Minimal functional screens (not polished)
Implement network communication between at least two players
Support game state recovery after player disconnection/reconnection
Support game state recovery after backend container failure or restart
Implement a health check endpoint
Automatically build the backend as a container and deploy it to the university server
Create documentation with a focus on the network protocol

## Slide 8: How will we tackle the open challenges
Mostly UI fixes now and UX improvements
  aligning with sketches for UI
  making sure that the user
  Still chat function to be added by Lea Kanduth

## Slide 9: Server Activity

## Slide 10: Client Activity

## Slide 11: Working Demo – now for real

## Slide 12: Project Overview
Project overview is in Server

## Slide 13: Our questions
How we proceed with uplaoding the game to itchi.io?
When exactly do we have One-On-One meetings?

## Slide 14: Thanks for your time. Let's go back merging!